**Project Proposal: Mobile Booking Car Wash, Cleaning & Garden Services App Development**

**Dear All Star Wash,**

We propose to develop a simplified version of the mobile booking car wash, cleaning and gardening app within a specified budget and timeline. The app will focus on essential features such as user authentication, basic booking functionality, and minimalistic UI/UX design.

**Phase 1: Planning and Requirements Gathering**

Timeline: 1 week

Cost: R5,000

Steps:

* Initial project kick-off meeting to discuss goals and objectives.
* Requirement gathering sessions with stakeholders to define app features.
* Creation of basic project documentation outlining key functionalities and wireframes.

**Phase 2: UI/UX Design**

Timeline: 2 weeks

Cost: R10,000

Steps:

* Design concept creation based on wireframes and project requirements.
* Client review and feedback on design concept.
* Iterative design revisions based on client feedback.
* Finalization of UI/UX design for development.

**Phase 3: Frontend Development**

Timeline: 3 weeks

Cost: R15,000

Steps:

* Setup Flutter project environment and initial project structure.
* Development of frontend components based on finalized UI/UX design.
* Implementation of basic user authentication functionality.
* Integration of booking forms and basic user interaction.

**Phase 4: Backend Development**

Timeline: 2 weeks

Cost: R10,000

Steps:

* Setup and configuration of Firebase backend services.
* Implementation of Firebase Firestore for basic data storage.
* Integration of frontend with Firebase backend for data retrieval and storage.

**Phase 5: Integration and Testing**

Timeline: 1 week

Cost: R4,000

Steps:

* Basic integration of payment gateway (e.g., Stripe or PayPal API).
* Limited testing of critical app functionalities such as user authentication and booking process.
* Bug fixing and minor adjustments based on testing feedback.

**Phase 6: Deployment and Maintenance**

Timeline: 1 week

Cost: R6,000

Steps:

* Deployment of the app to Google Play Store and Apple App Store.
* Limited post-launch support and maintenance for critical bug fixes.
* Handover of project documentation and resources to the client for future maintenance.

**Total Project Cost Estimate: R50000**

**­­­­­­**

**Suggested Tech Stack:**

**Flutter:** As a cross-platform development framework, Flutter allows for rapid development of mobile applications for both Android and iOS platforms from a single codebase.

**Firebase:** Firebase provides a comprehensive set of backend services that are easy to set up and integrate with Flutter. Key Firebase services for this project include:

* **Firebase Authentication:** For user authentication.
* **Cloud Firestore:** As a NoSQL database for storing user data, car wash bookings, and other related information.
* **Firebase Cloud Functions:** For implementing backend logic, such as sending notifications and handling payment processing.

**Google Maps API:** Integrate the Google Maps API for displaying car wash station locations, calculating distances, and providing directions to users.

**Stripe or PayPal API:** For payment processing, integrate either the Stripe or PayPal API to facilitate secure online payments for car wash bookings.

**Flutter Packages:**

* flutter\_bloc: For state management, if needed.
* http: For making HTTP requests to backend services.
* google\_maps\_flutter: For integrating Google Maps.
* firebase\_core and cloud\_firestore: For integrating Firebase services.
* firebase\_auth: For integrating Firebase Authentication.
* flutter\_local\_notifications: For sending push notifications to users.

**UI Design:**

Utilize Flutter's built-in Material Design or Cupertino widgets for Android and iOS respectively.

Alternatively, use third-party UI libraries like Flutter Material UI or Flutter Cupertino for faster UI development.

**Testing:**

Utilize Flutter's built-in testing framework for writing unit tests, widget tests, and integration tests to ensure the reliability of the app.

**Deployment:**

* Deploy the app to the Google Play Store and Apple App Store using Flutter's build and release tools.

By leveraging this tech stack, we can efficiently develop a mobile booking car wash app within a specified budget and timeline, while ensuring a smooth user experience and essential functionalities.

**Terms and Conditions:**

* Payment Terms: 50% upfront, 50% upon project completion.
* R1200/hr for additional revisions outside of scope/brief

If you have any questions or would like to discuss specific details further, please feel free to reach out.

Thank you for considering Funti3r.

Sincerely,

Wisani Hlangwane, CEO